SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

Saveetha Institute of Medical and Technical Sciences, Chennai – 602105

CO1 ASSESSMENT TOOL 2

AGILE SPRINT PLANNING & USER STORY WORKSHOP REPORT

Project: SkillSphere — AI-Driven Career Readiness and Personalized Learning Recommendation Platform

| Course Code | CSA1016 | Course Title | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed | CO1 | Assessment | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage | 20% | Total Marks | 25 |
| Student Name | B Lakshmi Narasimhudu | Reg. No. | 192525460 |
| Date | 25-07-2026 | Duration | 60 minutes |

Code of Conduct

I, B Lakshmi Narasimhudu (Reg. No. 192525460), certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action.

Signature of the Student: _________________________

TABLE OF CONTENTS

| Ch. No. | Topic | Page No. |
| --- | --- | --- |
| 1 | Project Vision and Stakeholders | 3 |
| 2 | Epics and User Stories | 5 |
| 3 | Acceptance Criteria (Given–When–Then) | 9 |
| 4 | Product Backlog Prioritization | 12 |
| 5 | Sprint Backlog Plan (Sprint 1) | 14 |
| 6 | Story Point Estimation | 16 |
| 7 | Sprint Goal and Expected Deliverables | 18 |
|  | References | 19 |

CHAPTER 1

PROJECT VISION AND STAKEHOLDERS

## 1.1 Project Vision

SkillSphere is envisioned as an AI-driven Career Readiness and Personalized Learning Recommendation Platform that bridges the persistent gap between academic education and industry employability requirements. The platform continuously analyzes a student's academic records, technical skills, certifications, project portfolio, coding activity, aptitude, and career interests, and combines this profile with real-time job-market trends to generate individualized skill-gap reports, career-path predictions, and personalized learning recommendations.

The Agile Sprint Planning and User Story Workshop documented in this report translates the SkillSphere vision into an actionable, iteratively deliverable product backlog. Rather than attempting to design and build the entire platform in one large release, the Scrum team decomposes the vision into epics, user stories, and a prioritized backlog so that value can be delivered incrementally, validated with real users, and adjusted as feedback and market data evolve.

## 1.2 Project Objectives

- Develop a centralized AI-powered platform that evaluates student academic performance, technical skills, certifications, and project experience.

- Automatically identify skill gaps between a student's current competency and the requirements of their target career role.

- Recommend personalized learning resources, certifications, and practice projects that close identified gaps.

- Predict suitable career paths using machine-learning models trained on academic, behavioral, and market data.

- Provide interactive dashboards for students, mentors, and placement officers to track readiness over time.

- Enable recruiters to discover candidates whose skill profiles match specific job requirements.

## 1.3 Key Stakeholders

The table below identifies all stakeholders engaged in, or affected by, the SkillSphere platform, along with their role in the project and their primary interest in the product.

| Stakeholder | Description | Interest / Involvement |
| --- | --- | --- |
| Students (Primary Users) | Undergraduate/postgraduate learners seeking career guidance | Use the platform to assess skills, receive recommendations, and track progress |
| Academic Mentors / Faculty Advisors | Departmental faculty guiding student development | Monitor mentee progress and validate skill assessments |
| Training & Placement Officers (TPO) | Institutional placement cell staff | Track institution-wide readiness metrics and coordinate drives |
| Recruiters / Industry Partners | Companies hiring from the institution | Post job requirements and view aggregated skill-readiness data |
| Course & Certification Providers | Third-party learning content platforms (MOOC partners) | Supply catalog data consumed by the recommendation engine |
| Platform Administrators | IT/operations staff maintaining the system | Manage user accounts, data integrity, and system configuration |
| Product Owner | Represents business/academic stakeholders in the Scrum team | Owns and prioritizes the product backlog |
| Scrum Master | Facilitates the Agile process | Removes impediments and coaches the team on Scrum practices |
| Development Team | Engineers, ML specialists, UI/UX designers, QA testers | Design, build, test, and deliver the product increment |
| Institution Management | College leadership sponsoring the project | Approves budget and evaluates outcomes against placement KPIs |

## 1.4 Stakeholder Engagement Approach

Students and academic mentors were engaged through short structured interviews and a needs-assessment survey to validate assumptions about skill-gap pain points. The Training & Placement Office provided historical placement data used to prioritize which career roles the initial release should support. Recruiters were consulted informally to confirm the value of a searchable candidate-matching capability, though this capability is scoped as a later-priority epic given its lower urgency relative to student-facing features. The Product Owner consolidated this input into the vision and objectives stated above, which anchor all backlog prioritization decisions described in Chapter 4.

CHAPTER 2

EPICS AND USER STORIES

The product vision was decomposed into seven epics, each representing a major functional capability of the SkillSphere platform. Each epic was further broken down into well-structured user stories following the standard Agile format: "As a <user>, I want <feature>, so that <benefit>." Every story below was independently reviewed by the Product Owner and Development Team during backlog refinement to confirm it was small enough to be estimated and delivered within a single sprint.

## 2.1 EPIC-1: Student Profile & Data Management

Enables students to create and maintain a comprehensive digital profile capturing academic records, technical skills, certifications, projects, and career interests, forming the foundation for all downstream AI recommendations.

| ID | User Story | MoSCoW Priority |
| --- | --- | --- |
| US-01 | As a student, I want create a personal profile with my academic details and career interests, so that the platform can generate recommendations tailored to me. | Must Have |
| US-02 | As a student, I want upload my certifications and project portfolio, so that my practical achievements are considered in skill evaluation. | Must Have |
| US-03 | As a student, I want link my coding profiles (LeetCode, GitHub, HackerRank), so that my real-world coding activity is automatically analyzed. | Should Have |
| US-04 | As a student, I want edit or update my profile at any time, so that my recommendations stay accurate as I gain new skills. | Must Have |

## 2.2 EPIC-2: Skill Gap Analysis Engine

A machine-learning powered engine that compares a student's current competencies against target job-role requirements and highlights measurable gaps.

| ID | User Story | MoSCoW Priority |
| --- | --- | --- |
| US-05 | As a student, I want see a report comparing my current skills against my target job role, so that I know exactly what to learn next. | Must Have |
| US-06 | As a student, I want view my skill gaps categorized by technical, soft, and certification gaps, so that I can prioritize my learning effort. | Must Have |
| US-07 | As a academic mentor, I want view the skill-gap summary of my assigned mentees, so that I can offer targeted guidance during mentoring sessions. | Should Have |
| US-08 | As a system administrator, I want configure the skill taxonomy used by the gap-analysis engine, so that the assessment stays aligned with evolving industry standards. | Could Have |

## 2.3 EPIC-3: Personalized Learning Recommendation

Recommends individualized learning resources, courses, certifications, and projects based on each student's identified skill gaps and career goals.

| ID | User Story | MoSCoW Priority |
| --- | --- | --- |
| US-09 | As a student, I want receive a personalized list of recommended courses and certifications, so that I can close my skill gaps efficiently. | Must Have |
| US-10 | As a student, I want receive suggested practice projects aligned with my target role, so that I gain hands-on experience relevant to my career path. | Should Have |
| US-11 | As a student, I want bookmark and track recommended resources I have started, so that I can resume my learning journey without losing progress. | Should Have |
| US-12 | As a student, I want get updated recommendations whenever I add a new skill, so that my learning path stays current and relevant. | Should Have |

## 2.4 EPIC-4: Career Path Prediction

Uses predictive ML models to suggest the most suitable career paths based on aptitude, interests, and current market demand.

| ID | User Story | MoSCoW Priority |
| --- | --- | --- |
| US-13 | As a student, I want view a ranked list of career paths best suited to my profile, so that I can make informed decisions about specialization. | Must Have |
| US-14 | As a student, I want see the confidence score behind each career recommendation, so that I can trust and understand how the prediction was made. | Should Have |
| US-15 | As a student, I want compare two career paths side by side, so that I can evaluate trade-offs before committing to one. | Could Have |

## 2.5 EPIC-5: Interactive Dashboard & Progress Tracking

Provides students and mentors with a visual dashboard summarizing readiness scores, skill trends, and milestone completion over time.

| ID | User Story | MoSCoW Priority |
| --- | --- | --- |
| US-16 | As a student, I want view an interactive dashboard of my overall career-readiness score, so that I can track my improvement over time. | Must Have |
| US-17 | As a student, I want receive milestone notifications when I close a skill gap, so that I stay motivated and aware of my progress. | Should Have |
| US-18 | As a TPO, I want view aggregated readiness analytics across the entire batch, so that I can plan placement drives around student preparedness. | Should Have |

## 2.6 EPIC-6: Institution & Recruiter Portal

A dedicated portal allowing institutions to monitor cohort-level readiness and recruiters to discover candidates matching specific skill profiles.

| ID | User Story | MoSCoW Priority |
| --- | --- | --- |
| US-19 | As a recruiter, I want search for candidates whose skill profile matches my job requirement, so that I can shortlist suitable candidates faster. | Could Have |
| US-20 | As a TPO, I want export readiness reports for management review, so that I can present placement preparedness statistics to leadership. | Could Have |

## 2.7 EPIC-7: Notification & Engagement System

Keeps students engaged through timely reminders, deadline alerts, and encouragement nudges based on learning inactivity.

| ID | User Story | MoSCoW Priority |
| --- | --- | --- |
| US-21 | As a student, I want receive reminders about pending recommended courses, so that I do not fall behind on my learning plan. | Should Have |
| US-22 | As a student, I want receive an alert when a new certification relevant to my goal is added, so that I can take advantage of new opportunities quickly. | Could Have |
| US-23 | As a administrator, I want configure notification frequency and channels (email/SMS/app), so that engagement communication matches institutional policy. | Won't Have (this release) |

CHAPTER 3

ACCEPTANCE CRITERIA

Clear, testable acceptance criteria were written for the highest-priority user stories using the Given–When–Then format. These criteria define the boundary of "done" for each story and form the basis of the QA test cases executed during the sprint.

### 3.1 US-01 — Create a personal profile

Given: a new student has registered on the SkillSphere platform

When: the student completes the profile form with academic details, technical skills, and career interests and clicks "Save Profile"

Then: the system validates all mandatory fields, stores the profile securely, and displays a confirmation message with a profile-completion percentage

- If a mandatory field is left blank, the system highlights the field and prevents submission.

- The profile-completion percentage updates in real time as fields are filled.

### 3.2 US-05 — Skill-gap comparison report

Given: a student has a complete profile and has selected a target job role

When: the student opens the "Skill Gap Report" section

Then: the system displays a side-by-side comparison of the student's current competencies versus the role's required competencies, with gaps clearly highlighted

- The report refreshes automatically whenever the student's profile or the role's requirement set changes.

- Each identified gap links directly to a relevant recommended resource.

### 3.3 US-06 — Categorized skill gaps

Given: a skill-gap report has already been generated for the student

When: the student views the "Gap Breakdown" tab

Then: gaps are grouped into Technical, Soft Skill, and Certification categories, each with a severity indicator (High/Medium/Low)

- Severity is calculated from the weighted importance of the missing skill for the target role.

### 3.4 US-09 — Personalized course recommendations

Given: the skill-gap analysis has identified at least one gap for the student

When: the student opens the "Recommended for You" panel

Then: the system lists at least three ranked learning resources per identified gap, sourced from partner course providers, ordered by relevance score

- Recommendations exclude resources the student has already completed.

- Each recommendation displays estimated duration, difficulty level, and relevance score.

### 3.5 US-13 — Ranked career path prediction

Given: a student's profile contains sufficient academic, skill, and interest data

When: the student requests a career path prediction

Then: the system returns a ranked list of at least five suitable career paths with a suitability score for each

- Predictions are regenerated whenever significant new profile data is added.

- If profile data is insufficient, the system prompts the student to complete specific fields instead of returning a low-confidence prediction.

### 3.6 US-16 — Career-readiness dashboard

Given: a student has an active profile with at least one completed skill assessment

When: the student logs in and navigates to the dashboard

Then: the system displays an overall readiness score (0–100), a trend chart of the last six months, and a breakdown by skill category

- Dashboard data loads within 3 seconds under normal network conditions.

- The readiness score updates within 24 hours of any new certification or project submission.

### 3.7 US-02 — Upload certifications and portfolio

Given: a student is on the "Certifications & Projects" page

When: the student uploads a certificate file (PDF/JPG, max 5 MB) and submits it

Then: the system stores the file, extracts key metadata where possible, and marks the certification as "Pending Verification"

- Files exceeding 5 MB or in unsupported formats are rejected with a clear error message.

- Verified certifications are automatically reflected in the skill-gap report.

### 3.8 US-19 — Recruiter candidate search

Given: a recruiter is logged into the Institution & Recruiter Portal

When: the recruiter enters required skills, experience level, and target role filters and clicks "Search"

Then: the system returns a ranked list of matching candidates who have opted in to recruiter visibility, along with their readiness score

- Students who have not opted in to recruiter visibility never appear in search results.

- Search results paginate at 20 candidates per page and load within 4 seconds.

### 3.9 US-11 — Bookmark learning resources

Given: a student is viewing a recommended resource

When: the student clicks the bookmark icon

Then: the resource is added to the student's "My Learning List" and the icon state changes to indicate it is saved

- Bookmarked resources persist across sessions and devices.

### 3.10 US-17 — Milestone notifications

Given: a student has closed a previously identified skill gap by completing a recommended resource

When: the system detects the gap closure during its nightly recompute job

Then: the student receives an in-app notification and an email congratulating them and showing the updated readiness score

- Notifications respect the channel preferences configured by the student.

CHAPTER 4

PRODUCT BACKLOG PRIORITIZATION

The product backlog was prioritized using the MoSCoW technique (Must Have, Should Have, Could Have, Won't Have this release), weighted by business value to students and the institution, dependency constraints, and technical risk. Foundational stories such as profile creation were prioritized first because nearly every downstream epic — skill-gap analysis, recommendations, and career prediction — depends on structured profile data being available. Stories with lower urgency, higher implementation risk, or that primarily serve secondary stakeholders (such as recruiter search) were placed later in the backlog.

## 4.1 Prioritization Rationale

- Business Value: Features directly improving student employability (skill-gap analysis, recommendations, career prediction) were scored highest.

- Dependencies: Profile management (EPIC-1) must precede skill-gap analysis (EPIC-2), which must precede recommendations (EPIC-3) and career prediction (EPIC-4).

- Risk: Stories involving new ML models (career prediction, recommendation ranking) were flagged for early technical spikes to reduce sprint-level uncertainty.

- Stakeholder reach: Student-facing stories were prioritized above recruiter- and administrator-facing stories, which serve a smaller, secondary stakeholder group.

## 4.2 Prioritized Product Backlog

| ID | Epic | MoSCoW Priority | Story Points |
| --- | --- | --- | --- |
| US-01 | EPIC-1 | Must Have | 3 |
| US-02 | EPIC-1 | Must Have | 5 |
| US-04 | EPIC-1 | Must Have | 3 |
| US-05 | EPIC-2 | Must Have | 8 |
| US-06 | EPIC-2 | Must Have | 5 |
| US-09 | EPIC-3 | Must Have | 8 |
| US-13 | EPIC-4 | Must Have | 13 |
| US-16 | EPIC-5 | Must Have | 8 |
| US-03 | EPIC-1 | Should Have | 8 |
| US-07 | EPIC-2 | Should Have | 5 |
| US-10 | EPIC-3 | Should Have | 5 |
| US-11 | EPIC-3 | Should Have | 3 |
| US-12 | EPIC-3 | Should Have | 8 |
| US-14 | EPIC-4 | Should Have | 5 |
| US-17 | EPIC-5 | Should Have | 3 |
| US-18 | EPIC-5 | Should Have | 8 |
| US-21 | EPIC-7 | Should Have | 3 |
| US-08 | EPIC-2 | Could Have | 5 |
| US-15 | EPIC-4 | Could Have | 5 |
| US-19 | EPIC-6 | Could Have | 13 |
| US-20 | EPIC-6 | Could Have | 5 |
| US-22 | EPIC-7 | Could Have | 3 |
| US-23 | EPIC-7 | Won't Have (this release) | 5 |

CHAPTER 5

SPRINT BACKLOG PLAN — SPRINT 1

Sprint 1 is a two-week sprint. Based on the team's historical velocity of approximately 40 story points per sprint (five developers, one QA engineer, one designer), the team pulled all Must Have stories plus the highest-value Should Have stories into the sprint, totaling 53 story points. These stories were selected because they establish the foundational profile-management and skill-gap-analysis capabilities on which every later sprint depends.

## 5.1 Selected Sprint 1 User Stories

| ID | User Story Summary | Priority | Points |
| --- | --- | --- | --- |
| US-01 | Create a personal profile with my academic details and career interests | Must Have | 3 |
| US-02 | Upload my certifications and project portfolio | Must Have | 5 |
| US-04 | Edit or update my profile at any time | Must Have | 3 |
| US-05 | See a report comparing my current skills against my target job role | Must Have | 8 |
| US-06 | View my skill gaps categorized by technical, soft, and certification gaps | Must Have | 5 |
| US-09 | Receive a personalized list of recommended courses and certifications | Must Have | 8 |
| US-13 | View a ranked list of career paths best suited to my profile | Must Have | 13 |
| US-16 | View an interactive dashboard of my overall career-readiness score | Must Have | 8 |

## 5.2 Task Breakdown

Each selected user story was decomposed into concrete development, design, and QA tasks during the sprint planning meeting, giving the team a granular execution plan and enabling daily progress tracking on the sprint board.

### US-01 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Design profile data model and database schema | Design |
| T2 | Build profile creation UI form with validation | Development |
| T3 | Implement backend API for profile CRUD operations | Development |
| T4 | Write unit tests for profile validation logic | Development |

### US-02 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Design file-upload component with format/size validation | Design |
| T2 | Implement secure file storage service (cloud bucket) | Development |
| T3 | Build certification metadata extraction (OCR/parsing) prototype | Development |
| T4 | QA: test upload edge cases (large files, wrong formats) | QA |

### US-04 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Extend profile API to support partial updates (PATCH) | Development |
| T2 | Add "Edit Profile" UI with inline field editing | Development |
| T3 | Add audit log for profile change history | Development |

### US-05 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Define skill-role mapping data structure | Development |
| T2 | Train/integrate baseline skill-gap comparison model | Development |
| T3 | Build Skill Gap Report UI component | Development |
| T4 | Integration testing with profile module | Development |

### US-06 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Design gap-categorization taxonomy (technical/soft/certification) | Design |
| T2 | Implement severity-scoring algorithm | Development |
| T3 | Build categorized gap-breakdown UI tab | Development |

### US-09 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Integrate course-provider catalog API | Development |
| T2 | Build recommendation ranking algorithm (content-based filtering) | Development |
| T3 | Design "Recommended for You" UI panel | Design |
| T4 | QA: verify recommendation relevance against test profiles | QA |

### US-13 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Prepare and clean training dataset for career-path model | Development |
| T2 | Train and validate the career-path prediction classifier | Development |
| T3 | Build ranked career-path results UI | Development |
| T4 | Set up model-confidence threshold logic | Development |

### US-16 — Task Breakdown

| Task No. | Task Description | Owner Role |
| --- | --- | --- |
| T1 | Design dashboard wireframes (readiness score, trend chart) | Design |
| T2 | Implement readiness-score computation service | Development |
| T3 | Build interactive dashboard front-end (charts/widgets) | Development |
| T4 | Performance testing for dashboard load time | Development |

CHAPTER 6

STORY POINT ESTIMATION

The team estimated effort using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21). Each team member privately selected a card representing their estimate for a story; differing estimates were discussed until consensus was reached. This technique reduces anchoring bias and surfaces hidden complexity or disagreement early, before the sprint begins.

## 6.1 Estimation Scale

| Points | Relative Complexity | Typical Characteristics |
| --- | --- | --- |
| 1–2 | Trivial | Simple UI text change, config update, no new logic |
| 3 | Small | Single form/CRUD endpoint, well-understood requirement |
| 5 | Medium | New UI component with backend integration, moderate logic |
| 8 | Large | Cross-cutting feature, new data model, some uncertainty |
| 13 | Very Large | New ML model integration, significant unknowns, needs a spike |
| 21 | Extra Large | Should be split into smaller stories before the sprint |

## 6.2 Estimated Story Points — All Backlog Items

| ID | Epic | Story Points | Justification |
| --- | --- | --- | --- |
| US-01 | EPIC-1 | 3 | Standard CRUD form with validation; well-understood pattern |
| US-02 | EPIC-1 | 5 | File upload plus metadata extraction adds moderate complexity |
| US-03 | EPIC-1 | 8 | Integrating three external APIs (LeetCode/GitHub/HackerRank) with rate-limit handling |
| US-04 | EPIC-1 | 3 | Extension of existing CRUD endpoints |
| US-05 | EPIC-2 | 8 | Requires new comparison algorithm and role-requirement dataset |
| US-06 | EPIC-2 | 5 | Categorization logic built on top of existing gap-analysis output |
| US-07 | EPIC-2 | 5 | New mentor-facing view with access-control rules |
| US-08 | EPIC-2 | 5 | Admin configuration UI plus taxonomy versioning |
| US-09 | EPIC-3 | 8 | Recommendation ranking algorithm and catalog integration |
| US-10 | EPIC-3 | 5 | Extension of the recommendation engine to project suggestions |
| US-11 | EPIC-3 | 3 | Simple bookmark/save feature with persistence |
| US-12 | EPIC-3 | 8 | Requires event-driven recompute pipeline on profile change |
| US-13 | EPIC-4 | 13 | New ML classifier requiring data preparation, training, and validation |
| US-14 | EPIC-4 | 5 | Model-confidence exposure and explanation UI |
| US-15 | EPIC-4 | 5 | Comparison UI reusing existing prediction data |
| US-16 | EPIC-5 | 8 | Dashboard with multiple charts and a new score-computation service |
| US-17 | EPIC-5 | 3 | Notification trigger on existing nightly job |
| US-18 | EPIC-5 | 8 | Aggregation queries across the full student cohort |
| US-19 | EPIC-6 | 13 | Search/matching engine plus privacy opt-in controls |
| US-20 | EPIC-6 | 5 | Report export/formatting feature |
| US-21 | EPIC-7 | 3 | Scheduled reminder using existing notification service |
| US-22 | EPIC-7 | 3 | Event-triggered alert reusing notification infrastructure |
| US-23 | EPIC-7 | 5 | Admin configuration panel with channel toggles |

CHAPTER 7

SPRINT GOAL AND EXPECTED DELIVERABLES

## 7.1 Sprint Goal

"By the end of Sprint 1, students can create and maintain a complete profile, upload certifications, and view a first-generation skill-gap report and readiness dashboard — establishing the data foundation required for personalized recommendations and career-path prediction in future sprints."

## 7.2 Expected Sprint Deliverables

- A working student profile module (create, view, edit) deployed to the staging environment.

- A certification and project-portfolio upload feature with basic validation and pending-verification workflow.

- A functioning skill-gap comparison engine covering at least three target job roles.

- A categorized gap-breakdown view (technical / soft skill / certification).

- An initial version of the personalized course-recommendation panel driven by identified gaps.

- A career-readiness dashboard displaying the overall readiness score and a historical trend chart.

- Automated unit and integration test suites covering all Sprint 1 acceptance criteria.

- A sprint demo to the Product Owner and pilot student group, followed by a sprint review and retrospective.

## 7.3 Definition of Done

- Code is peer-reviewed, merged, and passes the CI pipeline with no critical defects.

- All acceptance criteria for the story have been verified through manual or automated test cases.

- The feature is deployed to the staging environment and demonstrable end-to-end.

- Relevant documentation (API contracts, user-facing help text) is updated.

## 7.4 Sprint Review and Retrospective Plan

At the close of Sprint 1, the team will hold a Sprint Review with the Product Owner and a small pilot group of students and mentors to demonstrate the completed increment and gather feedback on the skill-gap report's clarity and the dashboard's usability. This will be immediately followed by a Sprint Retrospective in which the team reflects on what went well, what did not, and identifies one to two concrete process improvements — such as refining story-splitting practices for ML-heavy stories like US-13 — to carry into Sprint 2 planning.

REFERENCES

1. Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.

2. Cohn, M. (2004). User Stories Applied: For Agile Software Development. Addison-Wesley.

3. Cohn, M. (2005). Agile Estimating and Planning. Prentice Hall.

4. Rubin, K. S. (2012). Essential Scrum: A Practical Guide to the Most Popular Agile Process. Addison-Wesley.

5. SIMATS Engineering, CSA10/CSA1063 – Software Engineering, CO1 Assessment Tool 2: Agile Sprint Planning & User Story Workshop (course assessment brief).